#### Project ChartER

| Project Name: Multi-Modal Audio Processing with Domain-Specific Retrieval-Augmented Generation (RAG) | Prepared By: Divyansh Gupta | Date: 01/26/2025 |
| --- | --- | --- |

Fill out in bullet format.

| #### Project Description |  |
| --- | --- |
| Statement of Problem/Opportunity/Need (what are we doing?) | - Integrating Retrieval-Augmented Generation (RAG) to enrich outputs with context from a domain-specific knowledge base. - Existing systems fail to preserve paralinguistic features (e.g., prosody, accent) during translation. - Absence of scalable personalization in generative audio pipelines for diverse linguistic contexts. |
| Project Justification and Rationale (why are we doing this?) | - Leverage GPT-4o’s multimodal generative capabilities to unify translation, accent modulation, and secure access. - User login/password control ensures that only authorized individuals can access the system and tailor the AI output (e.g., accent preferences, personal or organization-specific data). |
| Scope (Boundaries for the project – what’s in) | - Support for various audio formats (e.g., WAV) with base64 encoding. - Role-based access control (RBAC) with user authentication (login/password). - Accent-preserving translation for Hindi and extensible to other languages - Provide text outputs enriched by domain knowledge. - Multi-language output generation with accent alignment. - Dashboard for audio upload, domain context configuration, accent selection, and outputs (text/audio). - Versioned output repository with user-specific storage of transcripts/audio. |
| Items Out of Scope (Boundaries for the project – what’s out) | - Real-time live streaming or simultaneous interpretation. - Enterprise-grade identity management. |
| Business Objectives/Benefits (Tangible results to be achieved) | - RAG reduces content drift and ensures that the generative output remains consistent with an authoritative knowledge store. - A user login screen and accent selection features create a more personalized, professional service. - Enable seamless scaling to 10+ languages using modular architecture. |
| Involved Stakeholders (who is involved, to what degree) | - Project Sponsor / Academic Advisor- Ensures the project meets academic criteria, reviews functionality and scope. - Project Owner / Developer-Responsible for design, coding, testing, documentation, and final delivery. - Technical Consultants- Provide guidance on RAG best practices, vector database integration, and multi-accent audio synthesis. - End-Users (Students, Researchers, Corporate Teams, etc.)- Beneficiaries who need secure, domain-specific, multi-language, accent-aware audio and text generation. |

| Constraints | - Technical Constraints - GPT-4 multi-modal API usage limits and latency considerations. - Vector database performance for rapid retrieval of domain documents. - Handling multiple accents/languages via GPT-4’s audio-out might require specialized prompts. - Resource Constraints - Limited project timeline and computing resources. - Potential subscription costs for GPT-4 multi-modal endpoints. - Security Constraints - Only basic login/password authentication is included; advanced security remains out of scope. |
| --- | --- |
| Risks | - Performance Overheads - Multiple queries for retrieving documents, generating translations, and synthesizing varied accents might increase latency. - Inconsistent Accent Quality - Some target languages/accents may not be perfectly rendered, causing user dissatisfaction. - Data Privacy - Storing user-generated data with only basic authentication may lead to exposure of sensitive content if not managed properly. - Integration or API Changes - GPT-4 or vector database providers could change their APIs or pricing models, disrupting project plans. |
| Major Milestones and Key Events | - Core Architecture & RAG Pipeline Setup - Finalize data flow, integrate vector database, set up GPT-4 multi-modal endpoints. - Prototype with Basic Accent Feature - Validate accent selection in audio output for at least two languages. - User Authentication Module - Implement basic login/password screen with minimal user profile management (accent, language preference). - UI Development - Develop dashboard for audio upload, domain document configuration, accent selection, and text/audio outputs. - Testing & Validation - Check for accuracy of transcripts, correctness of RAG outputs, accent clarity, and multi-language performance. - Refinement & Optimization - Tweak prompt engineering for accent, reduce latency, improve knowledge retrieval. - Final Deployment & Documentation - Deliver a polished solution with user guide and technical documentation. |
| Key Project Deliverables (High-level list of deliverables to be produced) | - RAG-Integrated AI Pipeline - Python code that marries GPT-4 multi-modal with a vector database for factual grounding. - Accent-Aware Audio Synthesis - Functional modules to generate audio outputs in multiple accents/languages. - User Authentication System - Login/password functionality with basic credential storage. - Web Interface - Interactive dashboard for audio upload, accent selection, domain retrieval settings, and result display. - Storage & Retrieval - Mechanism to persist transcripts, audio, user preferences, and usage logs. - Documentation - Explaining architecture, installation, usage, prompt customization for accent/language, and best practices. |
| Project Resources (Technology – software and hardware that will be used) | Software - Python 3.x with libraries for RAG (e.g., Pinecone, FAISS, or Weaviate), requests, pydub, etc. - GPT-4 multi-modal API with accent support and advanced prompt engineering. - Web Framework (Flask, FastAPI, or similar) for front-end and authentication. Hardware - Local or cloud machines capable of handling moderate AI workloads. - Storage solutions for transcripts, vector indices, and audio files. |
| Business Requirements | - Factual Accuracy & Grounding - Generative outputs must incorporate domain-specific data retrieved by the RAG pipeline. - Multi-Modal, Multi-Language Flexibility - System must handle audio in, text out, and audio out for various target languages with user-controlled accents. - Security & Access Control - Basic user login/password required, ensuring secure, personalized experiences. - Performance & Scalability - Reasonable response times under typical usage; ability to scale if needed for larger data sets. - Ease of Use - Intuitive UI for uploading audio, selecting accent/language, and retrieving domain context. - Robust Data Management - Storage of user-generated content, transcripts, and logs with a straightforward retrieval system. |